# Goal of Iteration #1: Create testing cases and Jasmine tester for Q1

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ***Stage*** | ***Activity*** | ***Product*** | ***Expected Date*** | ***Expected Time*** | ***Est. time*** | ***Actual time*** |
| *Planning* | Planning the time schedule | Timetable | 01/08/2018 | 1800~1820 | 20 min | 20 min |
| *Analysis* | Reading instructions | N/A | 01/08/2018 | 1820~1830 | 10 min | 40 min |
| Determine the required components to achieve the goal | Requirement:   1. A spec file for Jasmine tester 2. A list of test cases | 01/08/2018 | 1830~1850 | 20 min | 20 min |
| *Design* | Draw Class diagram | Class diagram | 01/08/2018 | 1850~1920 | 30 min | 20+20 min |
| *Coding* | Write tester | Jasmine tester for Q1 | 01/08/2018 | 1920~2020 | 60 min | 90min |
| *Testing* | Test the tester | N/A | 01/08/2018 | 2020~2030 | 10min | 10min |